## Attendees

| ☐ | Sendhivel Anandhajothi | ☒ | Terrance Kennedy |
| --- | --- | --- | --- |
| ☐ | Robert Block | ☒ | Dean Larres |
| ☒ | Chris Chang | ☒ | Jorge Lichtenstein |
| ☒ | Rajeev Chawla | ☒ | Eduard Serediuc |
| ☒ | Danny Ehlers | ☒ | Melanie Uyehara |
| ☒ | Jordan Gallegos | ☐ | Pawan Sarna (optional) |
| ☒ | Harikrishnan Jayadevan | ☒ | Tanya Vu (optional) |

## Meeting Notes

- Production Rollout and Change Control: a meeting is scheduled for next Monday to go over the details of the change control for rolling out the production environment. Advise Danny if anything is missing.

- Window Count: Approximately six windows are completed by developers and are currently in QA. These initial windows are internal maintenance screens used by Vision team

- Testing Updates: QA testing is in progress, with some testing also happening in CRMD.

  - Kristen Ladisky (Operations user) will be testing the Bail Schedule window

  - Melanie Uyehara/Brooke Yale are testing the internal Vision windows in CRMQ.

  - Target Completion: Testing of the internal windows is expected to be completed by the end of this week.

- Session Errors Fixes: previously, CRMD experienced "Max Sessions reached errors".

  - Fixes Implemented: Resilience has been added to the application to recycle and retry connections, preventing the error from being replicated even on local machines.

  - Root Cause Discussion: original error may have been caused users having their own applications running on their own machines

- Performance Tuning: performance was optimized by fixing an issue where the set client ID was excessively iterating and being reset for every request.

  - Improvement: Now, a connection is opened, and the client ID is set once, allowing multiple requests to use it without a reset, which cut down on iterative database hits.

- Caching Strategy (Redis vs. Oracle): team is using Redis cache to offset the database load for frequently accessed data by caching the data after the first database hit.

  - Benefits: Faster loading time and reduced load on the Oracle database. For users, a screen that initially takes 6 seconds to load would load in less than one second for subsequent users, as it's a shared cache.

  - Synchronization: The team has a mechanism to clear and regenerate the cache anytime the source data is modified.

  - Alternative: Oracle Database Caching: Oracle database has had the ability to cache tables and query results ("result set cache"); functionality is included in standard Oracle licenses.

- Blazer Front-end Performance (Paging): Bail schedule window loads about 24,000 rows, and while the database retrieval is fast (3 seconds), the front-end loading/rendering time is significant due to it being web-based (Blazer).

  - Best Practice: Paging is the common approach for displaying mass data to prevent performance issue.

  - Vision team is discussing the decision on paging, as it would be a UI change for the user.

  - Long-Term Concern: If paging isn't implemented on actively used, high-data screens, the team will eventually face severe memory issues.