## Attendees

| ☒ | Sendhivel Anandhajothi | ☐ | Terrance Kennedy |
| --- | --- | --- | --- |
| ☐ | Robert Block | ☒ | Dean Larres |
| ☒ | Chris Chang | ☒ | Jorge Lichtenstein |
| ☒ | Rajeev Chawla | ☒ | Eduard Serediuc |
| ☒ | Danny Ehlers | ☒ | Melanie Uyehara |
| ☒ | Jordan Gallegos | ☒ | Pawan Sarna (optional) |
| ☐ | Harikrishnan Jayadevan | ☒ | Tanya Vu (optional) |

## Meeting Notes

- Infrastructure Performance Updates: a working session was scheduled for this afternoon to implement infrastructure changes for performance improvements, isolated to the NG application.

  - Upgrading Windows application platform settings to 64-bit to allow for greater memory usage.

  - A basic SKU upgrade to increase the logical process count from one on the current Azure App Service plan.

- Application Performance Enhancements: implemented virtualization on tables (lazy loading using SyncFusion) to improve performance when rendering mass data on screens.

- A significant performance gain was achieved by implementing G-zipping for data stored in Redis cache. This compressed data from approximately 12MB to 1.6MB for one screen, making the screen load nearly instant.

- Application logging, metrics, and Redis connection tuning have been completed in the development environment.

- Production Deployment Timeline and Status

  - Initial four internal Vision windows are approaching the end of QA cycles.

  - The application has been load tested and optimized, and the team believes all initial concerns (e.g., polling, connection issues) have been resolved.

  - The deployment strategy for non-internal screens will be phased, starting with a small group (e.g., 10 users) and rolled out per profile. Users will maintain the option to revert to the old legacy windows as a safeguard.

- High Availability (HA) / Disaster Recovery (DR) Discussion: concerns from Net Admin Team that Vision NG introduces a dependency on Azure where the legacy Vision application did not.

## Action Items

| Item | Description | Status/Notes |
| --- | --- | --- |
| Failure Testing | Conduct failure testing (e.g., simulating Redis shutdown) to ensure the application is resilient. | To Do |
| Log Review | Review application logs during failure testing and clean up or "harden" the application against any errors or slow reconnections. | To Do |
| Load Testing | Prepare and run J-Meter load testing again in QA, adding new screens to the test suite and pushing the system to failure to find the limits. | To Do |