## Attendees

| ☒ | Sendhivel Anandhajothi | ☒ | Terrance Kennedy |
| --- | --- | --- | --- |
| ☒ | Robert Block | ☒ | Dean Larres |
| ☒ | Chris Chang | ☐ | Jorge Lichtenstein |
| ☐ | Rajeev Chawla | ☒ | Eduard Serediuc |
| ☐ | Danny Ehlers | ☒ | Melanie Uyehara |
| ☒ | Jordan Gallegos | ☒ | Pawan Sarna (optional) |
| ☒ | Harikrishnan Jayadevan | ☐ | Tanya Vu (optional) |

## Meeting Notes

- App Service Slots: ongoing discussion with Dean's team (Jordan, Robert, and Dean) regarding the app service slots.

  - The next meeting with Jordan is scheduled for the week after next, post-Rajeev's return.

- Production Setup and Change Control: infrastructure staging can achieve about 80% completion.

  - Database credentials to be available after Rajeev returns.

  - App Service Slots mechanism can be implemented in a later phase

  - Jordan will start spacing out the change control work for the infrastructure he controls

  - Jorge can start working on the DevOps pipelines for proper artifact deployment, even without database credentials, following the typical production flow (pre-prod slot then swap).

- Load Testing and Metrics: team is waiting for the metrics from load testing for different configurations.

  - Load testing is crucial for validating the architecture and infrastructure sizing to prevent interruptions and performance issues for users.

  - Team plans to test the highly-used screens (anticipated 10,000 times a day) in QA to get more accurate metrics for sizing before promoting them to production.

- Vision NG Rollout Strategy: rolling out new NG screens won't require changes or deployment to the PowerBuilder application.

  - The switch is controlled by back-end configuration.

  - The strategy is a phased rollout targeting a particular business unit first (out of 20 profiles).

  - The system detects if the NG screen is available for that business unit.

  - The QA environment currently allows BSAs to switch between the NG screen and the regular screen side-by-side for comparison.

-   Power BI Role

  - Power BI does not currently have a major role in Vision NG.

  - Many of the current 85 Vision reports are being moved to VMR.

  - Some complex reports will be treated as new screens for the Vision application migration instead of reports.

  - The team will revisit the use of Power BI after the entire migration is complete.

## Action Items

| Item | Description | Status/Notes |
| --- | --- | --- |
| Publish Metrics | Sendhivel to follow up with Jorge on publishing load test metrics | To Do |
| Demo Vision NG (Client Perspective) | Sendhivel to determine meeting time in next couple of weeks to demonstrate user experience. Melanie will send out appointment to team. | To Do |